**Araku Application System**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Phase No | Key features | Description | Time frame (Weeks) | Cost (USD) |
| 1 | * Super admin login and registration | * Login page for super admin * Registration page for super admin in settings section (accessible for super admin only) | 0.5 | 100 |
| 2 | * Managing organizations | * Organization * Adding an organization * Editing an organization * Deleting an organization | 0.5 | 50 |
| 3 | * Login and registration for organization administrator | * Register an admin; Send the Username and password via email to the Organization administrator to login to the system * Provide the Super Admin option to reset the password for Organization Administrator in case of no email received | 1 | 150 |
| 4 | * Managing user groups | * User groups * Adding a user group * Editing a user group * Deleting a user group | 0.5 | 100 |
| 5 | * User group assignment | * Create users * Edit a user * Delete a user * Revoke user * Enable a user * Assign user groups | 1 | 200 |
| 6 | * Manage folder structure | * Creating Folders * Deleting folder * Edit a folder * Enable folder access level * Collapsible nested folder structure | 2 | 700 |
| 7 | * Settings | * Upload logo * Manage Title | 0.5 | 250 |
| 8 | * Dictionary | * Manage dictionary * Manage Risks * Manage Obligations * Manage SOPs * Manage Costs | 0.5 | 500 |
| 9 | * Manage user platform | * User Dashboard * This dashboard will provide details * View Folders access (Number) * Edit Folder access (Number) * Number of Workflows created o Number of workflows left | 2.5 | 873 |
| 10 | * Manage Modeler/Canvas | * Creating canvas * Edit a canvas * Delete a canvas * Save a canvas | 3.5 | 896 |
|  | | | 12.50 | 3819 |